## Slide 1: China Tour Guide Website Design
Fall 2021, WD, John-Abbott College

## Slide 2: Contents
Team members
Defining the Purpose and Target Audience
Planning
Implementation
Project Milestones
Summary and References

## Slide 3: Team Members
Guo, Shengguang
Lin, Hong
Shen, Fan
Zhao, Guixia
Su, Xiaoming

## Slide 4: Defining the Purpose and Target Audience
Aug.27

## Slide 5: Defining the Purpose and Target Audience
Purpose:
Our project is to design, develop, publish, and maintain a web site of introduction of China tourist attractions by using learned design practices.
we worked in team from beginning to the end for preparing final project. We use all related techniques covered in this course such as HTML and CSS languages.
We use the IDE MS visual studio.

## Slide 6: Defining the Purpose and Target Audience
Target Audience:
Our team have a total planning for the new Web site involves understanding in two key areas: knowledge of the web required logical side, and knowledge of the creative side.
Begin with a plan, create a visual mind map, create sample page sketches and wireframes (mockups), generate a timeline, assemble the site, create a marketing plan, and create a storyboard.

## Slide 7: Planning
Aug.27 ~ Aug.28

## Slide 8: Planning
Define the structure and page layout.
Determine the website contents.
Select from different plans.

## Slide 9: Planning
Begin with a plan, create a visual mind map, create sample page sketches, and a timeline, assemble the site.

## Slide 10: Draft structures for sub webpages
Xiamen
Dunhuang

## Slide 11: Draft structures for sub webpages
Jinan page
Xi’an Page

## Slide 12: Implementation
Aug.29 ~ Aug.31

## Slide 13: Implementation
Create the web pages using MS Visual Studio
Team work on Github

## Slide 14: Website Structure Chart

## Slide 15: Website Structure Chart

## Slide 16: Spring Method by Trello
Team reviews every web page and check if they are running well.
Make changes or corrections. Do final change and adjustment.
Project WD on trello.com

## Slide 17: Schedule and Milestone
Aug. 27
Day 1:
Launch: kick off meeting, define project purpose and target audience.
Aug. 28
Day 2:
Planning: Meeting together to discuss web design mothed, tools, layout and contents
Aug. 29
Aug. 30
Day 3:
Implementation: missions' assignment and team members start to create web
Day 5:
Review each web page and make final changes and corrections. Final testing
Aug. 31
Milestone
Day 4:
Team work together for integrating, do consolidation and adjustment

## Slide 18: Summary and Reference·
Summary:
Structure planning.
HTML code programming.
CSS design.
Contents writing.
Integreating.

## Slide 19: Summary and Reference
1. jnwl.jinan.gov.cn
2. www.xiameng.com
3. http://www.visitxm.com
4. www.dunhuangtour.com
5. www.w3schools.com

## Slide 20: Thank you Merci 谢谢